Matshidiso Nthebe

ST10449727

POE PART 1 PROGRAMMING 2B

PROGECT PLAN FOR A POE

project plan

CMCS

Table of Contents

Project Plan: Contract Monthly Claim System (CMCS)	1

1. Project Overview	1

2. Purpose	1

3. Stakeholders & User Roles	1

4. Objectives	2

5. System Workflow	2

6. Requirements	2

Functional Requirements	2

Non-Functional Requirements	3

7. Project Deliverables	3

8. Technology Stack	3

9. Project Timeline (8 Weeks)	4

10. Risk Management	5

Entity Diagram:	6

11. Success Criteria	6

# Project Plan: Contract Monthly Claim System (CMCS)

### 1. Project Overview

The Contract Monthly Claim System (CMCS) is a web-based platform developed in ASP.NET (C#). It is designed to allow Independent Contractor (IC) lecturers to submit their monthly claims online. The goal is to replace the current paper-based process with a digital solution that provides efficiency, transparency, and a clear approval workflow involving Programme Coordinators and Programme Managers.

## Purpose:

- Streamline and digitalize the lecturer claim submission process.

- Minimize delays, errors, and inefficiencies associated with manual record keeping.

- Provide transparent approval workflows with timestamps and accountability.

- Allow users to upload supporting documents to strengthen claim validation.

## 3. Stakeholders & User Roles

- Users:

- Lecturer:

  - Registers, log in, submit claims, and uploads documents.

  - Tracks claim status.

- Program Coordinator:

- Reviews and validates lecturer claims.

- Approves or rejects claims.

- Program Manager (PM):

  - Conducts final approval/rejection.

  - Provides final claim status (Finalized/Rejected By PM).

- Stakeholders:

  - Students (Developers)

  - Academic staff (End users)

  - Module Coordinator (Supervisor)

## 4. Objectives

- Develop a secure, user-friendly claim management platform.

- Implement structured approval workflows.

- Ensure data integrity with a well-structured database.

- Provide auditability via timestamps and status tracking.

## 5. System Workflow

- Lecturer registers and logs in.

- Lecturer submits claim with details (hours, rate, total, documents).

- Claim status = Pending with timestamp.

- Program Coordinator reviews:

  - Approve → status = Approved

  - Reject → status = Rejected

- Program Manager reviews:

  - Approve → status = Finalized

  - Reject → status = Rejected By PM

- All claim activities tracked with timestamps and user history.

## 6. Requirements

### Functional Requirements

- User Management

  - Registration

  - Login/Logout

  - Role-based access control

- Claim Management

  - Submit claim form

  - Upload supporting documents

  - View claim history & status

- Approval Process

  - Coordinator review dashboard

  - PM finalization dashboard

  - Approve/Reject actions with comments

- Tracking & Reporting

  - Claim status history with timestamps

  - View claims per lecturer/module/month

### Non-Functional Requirements

- Security: Role-based authentication & authorization.

- Usability: Intuitive GUI, error handling, form validations.

- Scalability: Modular structure for future features.

- Performance: Efficient database queries, minimal latency.

## 7. Project Deliverables

- Database schema (SQL Server)

- .NET Web App (C#) with GUI

- Functional pages: Register, Login, Submit Claim, Track Claim, Coordinator Approval, PM Finalization

- Documentation: User Manual, Technical Report

## 8. Technology Stack

- Framework: ASP.NET Core (.NET 6 or 7)

- Language: C#

- Database: SQL Server

- UI: Razor Pages / Blazor (optional MVC)

- Authentication: ASP.NET Identity

- Version Control: Git/GitHub

## 9. Project Timeline (8 Weeks)

| Week | Task | Deliverables |
| --- | --- | --- |
| 1 | Project setup, requirements gathering | Project Charter, Requirements Spec |
| 2 | Database design & ERD | Database schema |
| 3 | User authentication (Register/Login) | Functional login/register |
| 4 | Claim submission module | Claim form with uploads |
| 5 | Approval workflows (Coordinator, PM) | Approval dashboard |
| 6 | Claim tracking + history | Claim status pages |
| 7 | Testing (Unit & Integration) | Test results |
| 8 | Final deployment + documentation | Working system + PoE |

## 10. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Lack of .NET knowledge | High | Research, tutorials, discussions |
| Database errors | High | Backup strategy, test queries |
| Delays in progress | Medium | Weekly plan, version control |
| Security vulnerabilities | High | Validation, role-based access control |

## Entity Diagram:

## 11. Success Criteria

- Fully functional CMCS with working claim submission and approval workflows.

- Secure login with role-based permissions.

- Accurate claim calculations and history tracking.

- Positive user experience (simple and intuitive GUI).

Reference List:

- Microsoft. (2023). ASP.NET Core Documentation. Retrieved from https://learn.microsoft.com/aspnet/core

- Microsoft. (2023). SQL Server Documentation. Retrieved from https://learn.microsoft.com/sql

- GitHub. (2023). Version Control with Git. Retrieved from https://docs.github.com/

- ISO/IEC. (2018). ISO/IEC 25010:2018 Systems and software engineering — System and software quality models.

- Sommerville, I. (2016). Software Engineering (10th ed.). Pearson.

- Pressman, R. S., & Maxim, B. R. (2020). Software Engineering: A Practitioner’s Approach (9th ed.). McGraw-Hill.

- Draw io https://app.diagrams.net/?src=about#