POE PART 2 PROGRAMMING 2B

PROJECT PLAN FOR A POE

Matshidiso Nthebe

ST10449727

Table of Contents

Project Plan: Contract Monthly Claim System (CMCS)	2

1. Project Overview	2

2. Purpose:	2

3. Stakeholders & User Roles	2

4. Objectives	3

5. System Workflow	3

6. Requirements	3

Functional Requirements	3

Non-Functional Requirements	4

7. Project Deliverables	4

Database schema (SQL Server)	4

8. Technology Stack	4

9. Project Timeline (8 Weeks) - UPDATED	5

10. Risk Management	5

Entity diagram	6

11. Success Criteria	7

12. Enhancements & Lecturer Feedback Implementation	7

Instruction	7

Implementation Plan	7

Reference List:	9

# Project Plan: Contract Monthly Claim System (CMCS)

## 1. Project Overview

The Contract Monthly Claim System (CMCS) is a web-based platform developed in ASP.NET (C#). It is designed to allow Independent Contractor (IC) lecturers to submit their monthly claims online. The goal is to replace the current paper-based process with a digital solution that provides efficiency, transparency, and a clear approval workflow involving Programme Coordinators and Programme Managers. This document has been updated for Part 2 to detail the implementation of enhanced GUI functionalities.

## 2. Purpose:

- Streamline and digitalize the lecturer claim submission process.

- Minimize delays, errors, and inefficiencies associated with manual record keeping.

- Provide transparent approval workflows with timestamps and accountability.

- Allow users to upload supporting documents to strengthen claim validation.

- Part 2 Addition: Provide a fully functional, intuitive, and reliable GUI application that meets all user requirements.

## 3. Stakeholders & User Roles

Users:

Lecturer:

- Registers, log in, submit claims, and uploads documents.

- Tracks claim status in a transparent view.

Program Coordinator:

- Reviews and validates lecturer claims via a dedicated dashboard.

- Approves or rejects claims with a single click.

Program Manager (PM):

- Conducts final approval/rejection via a dedicated dashboard.

- Provides final claim status (Finalized/Rejected By PM).

Stakeholders:

- Students (Developers)

- Academic staff (End users)

- Module Coordinator (Supervisor)

## 4. Objectives

- Develop a secure, user-friendly claim management platform.

- Implement structured approval workflows.

- Ensure data integrity with a well-structured database.

- Provide auditability via timestamps and status tracking.

- Part 2 Addition: Successfully implement and unit test all specified GUI functionalities for a robust and reliable application.

## 5. System Workflow

- Lecturer registers and logs in.

- Lecturer navigates to a dashboard and clicks "Submit New Claim".

- Lecturer fills an intuitive form (hours, rate, notes) and uploads supporting documents.

- Claim status = `Pending` with timestamp.

- Program Coordinator reviews claims in their dashboard:

- Clicks `Approve` → status = `Approved by Coordinator`

- Clicks `Reject` → status = `Rejected by Coordinator`

- Program Manager reviews approved claims in their dashboard:

- Clicks `Approve` → status = `Finalized`

- Clicks `Reject` → status = `Rejected By PM`

- The lecturer can track the status of their claim in real-time via a tracking page.

- All claim activities are tracked with timestamps and user history.

## 6. Requirements

### Functional Requirements

- User Management

- Registration

- Login/Logout

- Role-based access control

- Claim Management

- Simple, intuitive claim submission form with a prominent 'Submit' button.

- Upload supporting documents (.pdf, .docx, .xlsx) with file size limits.

- View claim history & status with a transparent tracking system (e.g., status labels).

- Approval Process

- Coordinator review dashboard showing pending claims in an organized manner.

- PM finalization dashboard.

- 'Approve' and 'Reject' buttons for each claim.

- Tracking & Reporting

- Real-time claim status history with timestamps.

- View claims per lecturer/module/month.

- Part 2 Additions:

- Robust file upload handling and storage.

- Comprehensive unit testing for all key functionalities.

- Graceful error handling with meaningful user messages.

- Consistent use of version control with descriptive commit messages.

### Non-Functional Requirements

- Security: Role-based authentication & authorization; secure file upload.

- Usability: Intuitive GUI, clear user flow, consistent color scheme, prominent buttons, effective error handling.

- Reliability: Consistent and accurate information through unit testing and error handling.

- Scalability: Modular structure for future features.

- Performance: Efficient database queries, minimal latency.

## 7. Project Deliverables

### Database schema (SQL Server)

#### NET Web App (C#) with fully functional GUI

Functional pages: Register, Login, Submit Claim, Track Claim, Coordinator Approval, PM Finalization

Part 2 Additions:

- Implemented file upload functionality.

- Dedicated approval dashboards.

- Real-time status tracking.

- Unit test suite and error handling.

- Documentation: User Manual, Technical Report, Lecturer Feedback Implementation Report.

## 8. Technology Stack

Framework: ASP.NET Core (.NET 6 or 7)

- Language: C#

- Database: SQL Server

- UI: Razor Pages / Blazor (optional MVC)

- Authentication: ASP.NET Identity

- Version Control: Git/GitHub

- Testing: xUnit / NUnit / MSTest

## 9. Project Timeline (8 Weeks) - UPDATED

| Week | Task | Deliverables |
| --- | --- | --- |
| 1 | Project setup, requirements gathering | Project Charter, Requirements Spec |
| 2 | Database design & ERD | Database schema |
| 3 | User authentication (Register/Login) | Functional login/register |
| 4 | Claim submission & File Upload | Intuitive claim form with secure file upload |
| 5 | Approval Workflows & Dashboards | Coordinator & PM dashboards with Approve/Reject buttons |
| 6 | Status Tracking & UI Polish | Real-time status tracking page; intuitive user flow |
| 7 | Unit Testing, Error Handling & Version Control | ¦ Test results; error messages; 5+ GitHub commits |
| 8 | Final deployment + documentation | Working system + PoE + Feedback Report |

## 10. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Lack of .NET knowledge | High | Research, tutorials, discussions |
| Database errors | High | Backup strategy, test queries |
| Delays in progress | Medium | Weekly plan, version control |
| Security vulnerabilities | High | Validation, role-based access control, secure file upload |
| Bugs in new features | High | Unit testing, peer review, incremental development |

## Entity diagram

## 11. Success Criteria

- Fully functional CMCS with working claim submission and approval workflows.

- Secure login with role-based permissions.

- Accurate claim calculations and history tracking.

- Positive user experience (simple and intuitive GUI).

- All specified features (one-click submit, approval dashboards, file upload, tracking) are implemented and functional.

- The application is reliable, demonstrated by passing unit tests.

- Code is managed effectively using version control.

## 12. Enhancements & Lecturer Feedback Implementation

### Instruction

- One-Click Claim Submission

- Dedicated Approval Dashboards

- Secure Document Upload

- Transparent Status Tracking

- Reliability & Unit Testing

- Version Control

### Implementation Plan

A "Submit New Claim" button will be prominently placed on the lecturer dashboard. The submission form will be clean, intuitive, and use a consistent color scheme.

Separate view pages will be created for Coordinators and Managers. These dashboards will list pending claims in a table format with clear details and prominent 'Approve'/'Reject' buttons for each claim.

An `input type="file"` element will be added to the claim form. Server-side code will validate file type (pdf, docx, xlsx) and size before saving to a secure directory and linking the file path to the claim in the database. The filename will be displayed upon selection.

A "Track My Claims" page for lecturers will display each claim's status using clear text labels (e.g., 'Pending', 'Approved', 'Rejected'). Status will update in real-time as approvers act.

A separate test project will be created. Unit tests will be written for key functions: claim submission, status update, file upload validation, and user authentication. Try-catch blocks will be used for graceful error handling with user-friendly messages.

Git will be used for source control. Changes will be committed and pushed to GitHub at least 5 times during Part 2 development, with clear, descriptive commit messages (e.g., "FEAT: Implement file upload for claims").

# Reference List:

1.  Microsoft. (2023). ASP.NET Core Documentation. Retrieved from

<https://learn.microsoft.com/aspnet/core>

2.  Microsoft. (2023). SQL Server Documentation. Retrieved from

<https://learn.microsoft.com/sql>

3.  GitHub. (2023). Version Control with Git. Retrieved from

<https://docs.github.com/>

4.  ISO/IEC. (2018). ISO/IEC 25010:2018 Systems and software engineering --- System and software quality models.

5.  Sommerville, I. (2016). Software Engineering (10th ed.). Pearson.

6.  Pressman, R. S., & Maxim, B. R. (2020). Software Engineering: A Practitioner's Approach (9th ed.). McGraw-Hill.

7.  Draw io https://app.diagrams.net/?src=about#

8.  xUnit Project. (2023). xUnit.net Documentation. Retrieved from <https://xunit.net/>